Project Plan: Special Olympics Data Case

Student Name: Vlad Constantin Oprea
Student ID: r0975016

1. Project Objective

The goal of this project is to transform raw ERP data from Special Olympics into an actionable Power BI dashboard. The solution will utilize a Python-based ETL pipeline following OOP principles, a local MySQL database for storage, and a professional semantic model in Power BI to answer key business use cases regarding athlete performance and regional growth.

2. Weekly Breakdown

| Week | Phase | Key Tasks & Activities | Deliverables |
| --- | --- | --- | --- |
| Week 1 (May 1 – May 7) | Foundation & Modeling | Analyze historical XLSX files (2015-2025). Design a normalized Star Schema. Set up GitHub repository and local MySQL environment. | r0975016_ProjectPlan.pdf r0975016_Model.pdf |
| Week 2 (May 8 – May 14) | Python ETL & Data Pipeline | Develop Python scripts (main.py) using OOP. Implement Medallion Architecture (Bronze to Gold layers). Ingest cleaned data into MySQL. | r0975016_Processed_Data.zip r0975016_Repo_Archive.zip |
| Week 3 (May 15 – May 20) | Power BI & Documentation | Create report wireframes. Connect Power BI to MySQL. Develop DAX measures and interactive visuals. Final data validation and technical documentation. | r0975016_Wireframe.pdf r0975016_Dashboard.pbix r0975016_Documentation.pdf |

3. Technical Approach

- Version Control: Frequent commits to GitHub to document progress and logic.

- Data Integrity: Addressing inconsistencies across historical data files (e.g., missing columns in 2023) through Python-based cleaning.

- Bonus Features: Full integration with MySQL and implementation of the Medallion Architecture for advanced data grading.

4. Risk Management

- Tight Deadline: Mitigated by a dedicated 2-3 hour daily work block.

- Validation: Ensuring dashboard totals match raw Excel sources through a final audit phase.